## Slide 1: Software Testing Life Cycle
Requirement Analysis
Test Plan Creation
Test case Creation
Test data creation
Test environment setup
Test case Execution
Defect Logging
Defect Fix & Re-Verification

## Slide 2: Prepare test strategy document
Test Strategy document (Test Approach document) is a static document that specifies how QA process is carried out in the company. It means that it is not updated too often.
It defines the main goals that need to be achieved and measures used to implement them. Clearly written testing strategy determines the scale of the project and helps the team consider all the activities related to the testing process.

## Slide 3: Key components of test strategy document
Scope and objectives
Business industry standards to follow
Key business issues to pay attention to
Roles and responsibilities
Status reporting
Testing tools
Possible risks and ways to leverage them
Configuration or changes management
Issues tracking and reporting
Test deliverables
Training plan

## Slide 4: Prepare test strategy: environment
This stage of Test Strategy document must cover the next aspects regarding test data:
requirements – the clear instruction on how to create test data;
environments and all required setups for each of them;
backup and restore strategy to make sure you won’t lose any data due to some unexpected code issues.

## Slide 5: Prepare test plan document
The Test Plan document on the other hand, is derived from the Product Description, Software Requirement Specification SRS, or Use Case Documents.
The Test Plan document is usually prepared by the Test Lead or Test Manager and the focus of the document is to describe what to test, how to test, when to test and who will do what test.

## Slide 6: Components of the Test Plan document
Test Plan id
Introduction
Test items
Features to be tested
Features not to be tested
Test techniques
Testing tasks
Suspension/Resumption criteria
Test environment (Entry criteria, Exit criteria)
Test deliverables
Responsibilities
Schedule

## Slide 7: Components
Introduction - Provide an overview of this document in this section
Scope of testing - The scope of testing needs to be clearly defined. The plan should define items / features that are in scope or out of scope for the testing phase.
Milestones - List down all the minor and major milestones along with planned start and end dates
Deliverables - List down all the deliverables from the testing phase along with their acceptance criteria
Resources - Mention all the physical and non-physical resources that will be used

## Slide 8: Continue components
Hardware - List down the hardware requirements for the testing phase
Environment details - Provide a list of the various environments that will be used for the testing phase along with their purpose and configuration details.
Testing tools - Provide a list of the tools that are required for this phase.
Team composition - List down the names of the team members who will be involved in the testing phase, along with their roles and responsibilities

## Slide 9: Continue components
Types of testing - List out different types of testing that will be conducted in the testing phase. Elaborate the different testing specifications given by the customer and provide details on how different types of testing would be conducted
Entry and Exit Criteria - Write down the entry and exit criteria of the testing phase i.e. when you will start testing and when you stop testing.
Suspension and Resumption Criteria - Use this section to write down the suspension and Resumption during the testing phase.

## Slide 10: Difference between test strategy and test plan
TEST PLAN | TEST STRATEGY
It is derived from software requirement specification(SRS). | It is derived from the Business Requirement document(BRS).
It is prepared by the test lead or manager. | It is developed by the project manager or the Business analyst.
Test plan id, features to be tested, test techniques, testing tasks, features pass or fail criteria, test deliverables, responsibilities, and schedule, etc. are the components of the test plan. | Objectives and scope, documentation formats, test processes, team reporting structure, client communication strategy, etc. are the components of test strategy.
If there is a new feature or a change in the requirement that is happened, then the test plan document gets updated. | Test strategy maintains the standards while preparing the document. It is also called as Static document.
We can prepare the test plan individually. | In smaller projects, test strategy is often found as a section of a test plan.
We can prepare a Test plan at the project level. | We can use Test strategy at multiple projects.
It describes how to test , when to test, who will test and what to test. | It describes what type of technique to follow and which module to test.
We can describe about the specifications by using a Test Plan. | Test strategy describes about the general approaches.