## Slide 1: RTM and Matrix in software testing
The goal of every software development organization is to meet the requirements of the customer and deliver a quality product. Within the scenario of software development and the current era, requirements are dynamic, and continue to evolve throughout the lifecycle of the project. This is where Requirement Traceability Matrix comes in

## Slide 2: What is Requirement Traceability Matrix (RTM)?
Requirement Traceability Matrix is a method to find the origin of each software requirement proposed by the client, and analyze the changes made to those requirements, regarding the system being built. RTM can be regarded as a high-level document which traces the given requirements with the test cases so that the optimum level of testing is achieved, ultimately reducing risk and maintaining consistency throughout the project.
The aim of every test strategy is to perform adequate testing on the system in order to achieve maximum coverage i.e. every testable scenario should be tested. Requirement Traceability Matrix is a metric that can help provide insight related to the coverage of test cases for every given requirement.

## Slide 3: What is the need for Traceability?
With RTM we can identify the impact of changes in the requirement
‘Good Quality’ is assured by testing all the features of the system
Functional and non-functional requirements will be satisfied, so contribute to the Quality Control process
RTM can help prevent defect leakages because the application will be verified as a whole

## Slide 4: Types of Traceability - Forward Traceability
Forward Traceability: In forward traceability, we map requirements to the test cases, ensuring that efforts are progressing in the desired direction. The ultimate result is to make sure that each given requirement has been tested thoroughly.

## Slide 5: Types of Traceability - Backward Traceability
Backward Traceability: In forward traceability, we map requirements to the test cases, ensuring that efforts are progressing in the desired direction. The ultimate result is to make sure that each given requirement has been tested thoroughly.

## Slide 6: Types of Traceability - Bi-Directional
As the name suggests, bi-directional traceability is a mixture of both forward and backward traceability, in which requirements are mapped with test cases and test cases are mapped with requirements. This is to make sure that every given requirement has a relevant and associated test case, and vice-versa.

## Slide 7: Set up goals
1- Set goals
The first step you need to take before you actually create an RTM is to define your goals. It will help you in answering the question, what purpose will the RTM serve?
Here is an example of a goal
I want to create a traceability matrix to keep track of test cases and bugs that will be impacted if there are any changes made to the requirements.

## Slide 8: Collect artifacts
2- Collect artifacts
As you have defined your goal, now you need to know which artifacts you will need in order to accomplish your goal. For creating a Requirements Traceability Matrix, you will need:
Requirements
Test cases
Test results
Bugs
The next step will be to collect these artifacts. For this, you will have to access the latest version of requirements and make sure each requirement has a unique identification ID. You can then gather all the test cases from the testing team. If the testing is going on or it has been completed, you will have access to the test results as well as the bugs found.

## Slide 9: Prepare a traceability matrix template
Prepare a traceability matrix template
For a requirements traceability matrix template, you can create a spreadsheet in excel and add a column for each artifact that you have collected. The columns in the excel will be as follows:

## Slide 10: Adding the artifacts
Adding the artifacts
You can start adding the artifacts you have to the columns. You can now copy and paste requirements, test cases, test results & bugs in the respective columns. You need to ensure that the requirements, test cases, and bugs have unique ids. You can add separate columns to denote the requirement id such as Requirement_id, Test_case_id, Bug_id, etc.

## Slide 11: Update the traceability matrix
Update the traceability matrix
Updating the traceability matrix is an ongoing job which continues until the project completes. If there is any change in the requirements, you need to update the traceability matrix. There might be a case that a requirement is dropped; you need to update this in the matrix. If a new test case is added or a new bug is found, you need to update this in the requirements traceability matrix.

## Slide 12: Parameters to include in Requirement Traceability Matrix
Requirement ID
Requirement Type and Description
Test Cases with Status

## Slide 13: Another RTM template

## Slide 14: Requirements Traceability Matrix Tool
JIRA
Rally
Modern Requirements
Jama Software
Aha
StoriesOnBoard
Visual Trace Spec

## Slide 15: Advantage of Requirement Traceability Matrix
It confirms 100% test coverage
It highlights any requirements missing or document inconsistencies
It shows the overall defects or execution status with a focus on business requirements
It helps in analyzing or estimating the impact on the QA team's work with respect to revisiting or re-working on the test cases

## Slide 16: What is Software Testing Metric?
Define:
Software Testing Metric is be defined as a quantitative measure that helps to estimate the progress, quality, and health of a software testing effort. A Metric defines in quantitative terms the degree to which a system, system component, or process possesses a given attribute.
Software testing metrics or software test measurement is the quantitative indication of extent, capacity, dimension, amount or size of some attribute of a process or product.

## Slide 17: Why Test Metrics are Important?
"We cannot improve what we cannot measure" and Test Metrics helps us to do exactly the same
Take decision for next phase of activities
Evidence of the claim or prediction
Understand the type of improvement required
Take decision or process or technology change

## Slide 18: Types of Test Metrics
Process Metrics: It can be used to improve the process efficiency of the SDLC ( Software Development Life Cycle)
Product Metrics: It deals with the quality of the software product
Project Metrics: It can be used to measure the efficiency of a project team or any testing tools being used by the team members

## Slide 19: Example of Test Metric
To understand how to calculate the test metrics, we will see an example of a percentage test case executed.
To obtain the execution status of the test cases in percentage, we use the formula.
Percentage test cases executed= (No of test cases executed/ Total no of test cases written) X 100